| Toothill Big Local - Stage 1 Consultation Community Feedback - September- November 2016 |  |  |  |
| --- | --- | --- | --- |
| Added Amended Removed | OPTION 1 New Community Facility @ Toothill Farmhouse | OPTION 2 New Community Facility @Toothill Village Centre | OPTION 3 Refurbishment of Current Community Centre @ Toothill Village Centre |
| Halls for rental | 3 – offers 6 configurations | 3 – offers 6 configurations | 3 - offers 4 configurations |
| Offices | 1 | 1 | 1 |
| Café Space |  |  |  |
| Kitchen |  |  |  |
| Bar | X | X | X |
| Green Space | Extensive | Landscaped | Landscaped |
| Community Garden |  | X | X |
| Outdoor Children’s Play area – |  |  |  |
| Sports Facilities | X | X | X |
| Changing Facilities |  |  |  |
| Dedicated Early Years Space | Unchanged – still in Farmhouse | X | X |
| Scouts Space | Existing Scout Hut retained | X | X |
| Youth Club Space | Unchanged – still in Farmhouse | X | X |
| Storage |  |  |  |
| Parking | Increased | As existing village centre | As existing village centre |
| Solar Panels |  |  |  |

| Toothill Big Local Stage 2 Consultation – January 2017 |  |  |  |
| --- | --- | --- | --- |
| ! Important Note! Times and Costs will be refined after Stage 2 Feedback | OPTION 1 New Community Facility @ Toothill Farmhouse | OPTION 2 New Community Facility @Toothill Village Centre | OPTION 3 Refurbishment of Current Community Centre @ Toothill Village Centre |
| Estimated Build Costs exc VAT | £915,000 | £863,000 | £730,000 |
| Solar Panels estimate | £10,000 | £10,000 | £10,000 |
| Sprinkler Systems ( TBC) | £29,000 | £29,000 | £29,000 |
| Furniture Fixtures & Fittings | TBC | TBC | TBC |
| Estimated Community Centre Downtime | None | 2-3 months | 4-6 months |
| DECISION MAKERS | CONTROLS | CONTROLS | CONTROLS |
| Local Trust | Independent Scrutiny | Independent Scrutiny | Independent Scrutiny |
| SBC | Planning approval – Land lease | Planning approval – Land lease | Planning approval – Lease extension |
| Community | 1000+ votes | 1000+ votes | 1000+votes |